## Slide 1: Status Report PEIR for Discretionary Well Permitting and Management Program, Stanislaus County, CA
May 31, 2017

## Slide 2
  This project is financed under the Water Quality, Supply, and Infrastructure Improvement Act of 2014, (Sustainable Groundwater Planning Grant Program), administered by State of California, Department of Water Resources
Acknowledgments
Local Contributors Include: |  |  | 
Stanislaus County | City of Patterson | Oakdale ID | Rock Creek WD
City of Modesto | City of Newman | Eastside WD | Trinitas Farming
City of Turlock | City of Waterford | Del Puerto WD | MCCV
City of Ceres | City of Hughson | West Stanislaus ID | Agricultural Preservation Alliance, Inc.
City of Riverbank | Turlock ID | Central Calif. ID | 
City of Oakdale | Modesto ID | Patterson ID | 

## Slide 3: Work Completed in through May 2017
  Completed Initial Study
  Public Scoping Meetings
  Finalized Work Plan and Modeling Plan
  Stakeholder Outreach and Data Compilation
  County Well Database Update
  Regional Modeling Workshop March 9, 2017
  Construction of Stanislaus County Hydrologic Model (SCHM) nearing completion

## Slide 4: Data Compilation Status
  Complete for data that feeds into model construction
  Ongoing in unincorporated eastern County and with MCCV, will feed in during model calibration
  Project Share Site has been updated with data compiled to date
  https://www.dropbox.com/sh/vub9k86h1cheug0/AAA1tF7Yk8caGJzH-Gp4S_hGa?dl=0

## Slide 5: Project Data Share Site
  Indexed and searchable. Organized as follows:
  Data & References
    By Jurisdiction
    By Topic
    County Planning Documents
    Water Management Plans
    Maps and Graphics
    Compilations and Summaries
  Presentations
  Project Documents
  Project Management

## Slide 6: Stanislaus County Well Database
Short Term
Long Term
Sustainable Groundwater Management Act
Establish monitoring network
Aquifer data for model calibration
Groundwater level data for calibration
Lithologic data
Subsurface Geology
Extraction Data
Water Quality Data
Aquifer Characteristics
Groundwater Management Planning
  Developed to address short-term CASGEM, modeling requirements and long-term planning needs, with a focus on the East Side “White Areas”

## Slide 7: Components
  Water Level Data (CASGEM compliant/compatible)
    County wide about 1,600 locations with buffer
    Location
    Construction
    Water Level (single reading and transducer)
  Well Completion Forms (focus on Eastern County)
    Over 400 WCRs
    Lithology, Specific Capacity
  Future “Parking Spots”
    Pumping, Geology at Well, Water Quality

## Slide 8: New Specific Capacity Data Points
88 Wells in east Stanislaus County
  79 well completion reports
  Nine voluntary wells
Additional data requests pending

## Slide 9: Model Construction
  Extracted SCHM from C2VSim-FG
  Set up boundaries
  Established water budget subregions
  Developed climate/ hydrology dataset
  Using 16-layer MERSTAN lithology
  Using DWR data supplemented with local data

## Slide 10: Schedule
  Mid-July 2017: Calibrated Model
  Mid August 2017: Forecast Scenarios
  Mid September 2017: Technical Memorandum
  June – October 2017: Impact Analysis; Administrative Draft PEIR
  Early December 2017: Public Review Draft PEIR
  Mid January 2018: Final PEIR
  Early March 2018: County Adoption of Final PEIR

## Slide 11
Questions?